## Slide 1
Business proposal
[Client / organization] · [Project or service]
[Date] | [Prepared by role] | Sample: a five-page website refresh
Excelsis Day-oh · Replace sample text and data before presenting.

## Slide 2
The problem and the opportunity
Replace the sample observations with evidence from your client.
Excelsis Day-oh · Editable template · Sample content
02
Current challenge
Visitors cannot quickly understand the service or find the right way to get in touch.
Proposed outcome
A clearer story, useful examples and a focused inquiry form across five core pages.
How we will check
Confirm the agreed content, test key tasks and review the first month of inquiries.

## Slide 3
Recommended scope
Define deliverables in terms of what the client can review and accept.
Excelsis Day-oh · Editable template · Sample content
03
Deliverable | Included | Acceptance
Discovery and content plan | Workshop + page outline | Priorities and page list agreed
Design and build | Five responsive pages | Layouts and content approved
Inquiry and handover | Form + editing guide | Test inquiry received; guide delivered
Scope assumption
Client supplies final copy and licensed images; two revision rounds are included.

## Slide 4
Delivery schedule
A four-week sample plan; timing depends on timely content and approvals.
Excelsis Day-oh · Editable template · Sample content
04
Stage | Timing | Client contribution
Discovery | Week 1 | Goals, examples and source content
Design review | Week 2 | One consolidated feedback list
Build and testing | Week 3 | Approved content and access
Launch and handover | Week 4 | Final acceptance

## Slide 5
Illustrative investment
Sample amounts in USD, before any applicable taxes. Replace before issuing.
Excelsis Day-oh · Editable template · Sample content
05
Work package | Hours | Rate | Estimate
Discovery | 4 | 75 | 300
Design and build | 24 | 75 | 1,800
Testing and handover | 6 | 75 | 450
Total | 34 |  | 2,550
Commercial details to confirm
Payment schedule, tax treatment, expenses and change-request approval.

## Slide 6
A clear next step
Resolve the remaining questions before scheduling the work.
Excelsis Day-oh · Editable template · Sample content
06
Confirm | Owner | By
Scope and acceptance criteria | Client sponsor | [Date]
Content and access availability | Client lead | [Date]
Final service terms and start date | Both parties | [Date]
Proposed decision
Approve the scope for final agreement, or return one consolidated list of changes.