## Slide 1
Project kickoff
[Project name] · A shared plan for the first six weeks
[Date] | [Project lead role] | Sample project: team resource library
Excelsis Day-oh · Replace sample text and data before presenting.

## Slide 2
What we want to achieve
Sample outcomes—replace these with agreed, measurable goals.
Excelsis Day-oh · Editable template · Sample content
02
Find the right file
Organize the 40 most-used resources in one place, with clear names and owners.
Make the handover easy
Give new team members a short guide and one reliable starting point.
Prove it works
Ask five pilot users to find three resources, then fix the issues they encounter.

## Slide 3
Set the boundaries early
Agree what belongs in this release and what will wait.
Excelsis Day-oh · Editable template · Sample content
03
Included
Content inventory
Naming and folder structure
Pilot feedback and handover guide
Not included
Replacing the document platform
Migrating the entire archive
Building a mobile application

## Slide 4
Delivery plan
A simple milestone view; replace week labels with dates once agreed.
Excelsis Day-oh · Editable template · Sample content
04
Milestone | When | Evidence of completion
Inventory agreed | Week 1 | Owner and audience for each resource
Structure approved | Week 2 | Folder map and naming examples
Pilot complete | Week 4 | Feedback recorded and prioritized
Handover accepted | Week 6 | Guide delivered; links checked

## Slide 5
Who owns what
Use roles here; add names privately when the team is confirmed.
Excelsis Day-oh · Editable template · Sample content
05
Role | Accountability | Escalate when…
Sponsor | Scope and final acceptance | A trade-off affects the goal
Project lead | Plan, decisions and follow-up | A milestone is at risk
Content lead | Accuracy and resource owners | Ownership is unclear
Test lead | Pilot sessions and issue log | A key task cannot be completed

## Slide 6
Decisions to make today
Leave the kickoff with owners and dates, not only discussion.
Excelsis Day-oh · Editable template · Sample content
06
Decision / action | Owner | Due
Confirm the release scope | Sponsor | [Date]
Select the first 40 resources | Content lead | [Date]
Book pilot sessions | Test lead | [Date]
Publish the agreed plan | Project lead | [Date]
Before closing
Confirm the next check-in and where the decision log will live.