## Slide 1
Monthly team report
[Team name] · [Reporting month and year]
[Prepared by role] | Sample metrics and workstream updates
Excelsis Day-oh · Replace sample text and data before presenting.

## Slide 2
Performance at a glance
Sample data—show the source, definition and reporting period for each metric.
Excelsis Day-oh · Editable template · Sample content
02
Metric | Target | Actual | Interpretation
Completed requests | 120 | 128 | Above target by 8
On-time completion | 95% | 93% | Below target by 2 percentage points
Open requests at month end | ≤ 20 | 18 | Within the target limit
Satisfaction score / 5 | 4.5 | 4.6 | Above target by 0.1

## Slide 3
Workstream update
Keep status tied to evidence and a next action.
Excelsis Day-oh · Editable template · Sample content
03
Workstream | Status | This month | Next step
Resource library | On track | Inventory approved | Run the pilot
Request workflow | At risk | Access issue unresolved | Agree a workaround
Team guide | Complete | Guide published | Collect feedback

## Slide 4
Risks and decisions
Include issues that need attention; do not turn this into a complete issue log.
Excelsis Day-oh · Editable template · Sample content
04
Issue | Impact | Response / owner
Access approval is delayed | Pilot may slip by one week | Confirm approver / Project lead
Two priorities need the same reviewer | Review capacity is limited | Sequence reviews / Team lead
A request category is unclear | Rework and inconsistent routing | Define examples / Process owner

## Slide 5
Priorities for next month
Choose a small number of outcomes with a clear completion test.
Excelsis Day-oh · Editable template · Sample content
05
Priority | Done when… | Owner
Finish the library pilot | Five sessions complete; key issues fixed | Test lead
Improve request routing | Categories agreed and guide updated | Process owner
Review overdue work | Every overdue item has a next action | Team lead

## Slide 6
Support needed
Make the request specific enough for the audience to act.
Excelsis Day-oh · Editable template · Sample content
06
Request | Decision owner | Needed by
Confirm access approver and turnaround | Sponsor | [Date]
Reserve two reviewer sessions | Team lead | [Date]
Agree the next reporting review | Leadership team | [Date]
Before sharing
Replace sample numbers, verify totals and definitions, and add source notes.