# Freelance project proposal

A clear scope, realistic delivery plan and transparent estimate.

Sample content is included. Replace bracketed prompts and example entries before use.

| Prepared for | Prepared by |
| --- | --- |
| [Client or organization] | [Studio or service provider] |
| [Project contact role] | [Lead role] |
| Proposal date: [date] | Reference: [reference] |

# Your goal

Sample: Refresh a five-page website so visitors can understand the service, review examples and send a useful inquiry.

# Recommended approach

Begin with a short discovery session, agree on the content, create one visual direction, and build the approved pages. Finish with checks and a practical handover.

# Deliverables

| Included | Completion evidence |
| --- | --- |
| Discovery summary and page plan | Client confirms priorities and page list. |
| Five page designs and responsive build | Approved layouts work at agreed screen sizes. |
| Inquiry form and handover guide | Test inquiry received; client can make routine edits. |

# Assumptions

Sample: The client supplies final copy and licensed images. Two consolidated revision rounds are included. New pages, major scope changes, hosting fees and third-party subscriptions are excluded from this estimate.

# Estimate & next steps

Sample amounts use one chosen currency. Replace rates, taxes, timing and commercial details before issuing.

| Work package | Quantity | Rate | Estimate |
| --- | --- | --- | --- |
| Discovery | 4 hours | 75 | 300 |
| Design and build | 24 hours | 75 | 1,800 |
| Testing and handover | 6 hours | 75 | 450 |
| Total estimate, before any taxes |  |  | 2,550 |

# Delivery plan

| Stage | Sample timing | Client input |
| --- | --- | --- |
| Discovery | Week 1 | Brief and source content |
| Design review | Week 2 | One consolidated feedback list |
| Build and handover | Weeks 3–4 | Final approval and access |

# Commercial details to confirm

Currency: [currency]   Payment schedule: [schedule]

Taxes / expenses: [treatment]   Proposal valid until: [date]

Change requests: [how additional work is estimated and approved]

# Next step

Confirm the scope, choose a start date and agree on the final service terms before work begins.

This is a proposal and estimate template. It does not replace an agreed service contract.